Learning Journal 1

Student Name: Dev Bhupendra Pandya

Course: SOEN 6841: Software Project Management

Journal URL: https://github.com/DP8801/SOEN_6841_SPM.git

Dates Rage of activities: 13th Jan, 2025 – 27th Jan, 2025

Date of the journal: 25th Jan, 2025

| Week1(13-15 Jan) | Week 2 (18-24 Jan) | Next Week | Personal Development |
| --- | --- | --- | --- |
| Key Concepts Learned: | - Software Project Management definition, Project Phases (Initiation, Planning, Monitoring & Control, Closure) terminologies (Manager, Project Manager, Scrum Master, Leader). - Project initiation, Terminologies: Charter, Scope, Objective (SMART objectives). |  |  |
|  | - Effort and Cost Estimation techniques (Experience based (Delphi) and Algorithm based (COCOMO)). - Risk, Types of Risks (Technology, People, Organisational, Tools, Requirement, Estimations), Risk Reduction Techniques, exposure, risk control (Acceptance, avoidance, Risk transfer, Mitigation). |  |  |
| Application in Real Projects: | - Clear difference between the Manager, Project Manager, Leader and Scrum Master would be used to ask relevant question to relevant person in the work setting. - SMART objectives can be used in work setting to ensure team’s and stakeholder’s alignment to the project. |  |  |
|  | - Could use initial effort and cost estimation technique to get the hint to resources to be used for a project. - Risk Reduction Leverage is a really good tool to see if the risk strategy is applicable or not |  |  |
| Peer Interactions: | - Talked about the scope of the course |  |  |
|  | - Formed groups for topic and group projects |  |  |
| Challenges Faced: | No challenges faced in week1 |  |  |
|  | - Chapter3 Effort and Cost Estimation required too much attention and presentation slides could be made a bit simple. - Understanding the differences between estimation techniques like Function Point Analysis and Delphi Method was initially confusing. I spent additional time reviewing examples to clarify their applications. |  |  |
| Personal development activities: | - Watched a youtube video to better understand the application of COCOMO model. - Got to know more estimation techniques: Analogous estimation, Parametric estimation, Three-point estimation, Bottom-up estimation. |  |  |
| Goals for the Next Week: | - Work on mastering cost estimation techniques - Collaborate more actively with peers to gain diverse perspective on risk identification and mitigation strategies. |  |  |
| Study Method: | - Referring provided PPT - Search for more details on the topics not understood well - AlexSoft Blog |  |  |
| Time Management: | - Working part time with 3 subjects is difficult and also along with part time French classes leave me with handful of time to study. - Schedule (Monday, Wednesday, Thursday) – 8am-5pm work - Tuesday, Thursday – Filled with lectures of SPM and other course - Wednesday, Thursday, Friday – French classes (6-9) - Hence this semester asks a lot from me, and I have to go according to the schedule! |  |  |